# Automatidata and NYC Taxi Fare Prediction Model Proposal

## Overview:

Automatidata will work with the New York City Taxi and Limousine Commission (TLC) to develop a regression model to predict taxi prices in advance of rides. The project includes the inspection and analysis of the TLC data, the preparation of exploratory reports, the development and testing of the model, and the provision of clear visualizations and results to technical and non-technical stakeholders.

| Milestone | Tasks | Deliverables/Reports | Relevant Stakeholder (Optional Activity) |
| --- | --- | --- | --- |
| 1 | Establish structure for project workflow (PACE) Plan | - Global-level project document | Deshawn Washington – Data Analysis Manager |
| 1a | Write a project proposal Plan |  | Uli King – Senior Project Manager |
| 2 | Compile summary information about the data Analyze | - Data files ready for EDA | Luana Rodriquez – Senior Data Analyst |
| 2a | Begin exploring the data Analyze |  | Deshawn Washington – Data Analysis Manager |
| 3 | Data exploration and cleaning Plan and Analyze | - EDA report Tableau dashboard/visualizations | Luana Rodriquez – Senior Data Analyst |
| 3a | Visualization building Construct and Analyze |  | Uli King – Senior Project Manager |
| 4 | Compute descriptive statistics Analyze | - Analysis of testing results between two important variables - Share results of testing | Deshawn Washington – Data Analysis Manager |
| 4a | Conduct hypothesis testing Analyze and Construct |  | Udo Bankole – Director of Data Analysis |
| 5 | Build a regression model Analyze and Construct | Review testing results Determine the success of the model | Luana Rodriquez – Senior Data Analyst |
| 5a | Evaluate the model Execute |  | Udo Bankole – Director of Data Analysis |
| 6 | Communicate final insights with stakeholders Execute |  |  |
| 6a | Not necessary for this project Select PACE stage |  |  |

Milestone 1: 1-2 days

Milestone 2: 2-3 weeks

Milestone 3: 1 week

Milestone 4: 1 week

Milestone 5: 1-2 weeks