# TikTok Claims Classification Project Proposal

## Overview:

TikTok is developing a predictive Machine learning model to classify user generated content as either claims or opinions. This will reduce the backlog of reports and allow moderators to prioritize reviews more efficiently. The project involves data inspection, exploratory analysis, model building, statistical testing, and delivery of insights and visuals to stakeholders.

| Milestone | Tasks | Deliverables/Reports | Relevant Stakeholder (Optional Activity) |
| --- | --- | --- | --- |
| 1 | Establish structure for project workflow (PACE) Plan | - Global-level project document | Rosie Mae Bradshaw – DS Manager |
| 1a | Write a project proposal Plan |  | Mary Joanna Rodgers – PM Officer |
| 2 | Compile summary information about the data Analyze | - Data files ready for EDA | Orion Rainier - DS |
| 2a | Begin exploring the data Analyze |  | Orion Rainier - DS |
| 3 | Data exploration and cleaning Plan and Analyze | - EDA results | Orion Rainier - DS |
| 3a | Visualization building Analyze and Construct | - Tableau dashboard/visualizations | Mary Joanna Rodgers – PM Officer |
| 4 | Compute descriptive statistics Analyze | - Analysis of testing results between two important variables | Willow Jaffey _ DS Lead |
| 4a | Conduct hypothesis testing Analyze and Construct |  | Orion Rainier - DS |
| 5 | Build a regression model Analyze and Construct | Regression model | Willow Jaffey – DS Lead |
| 5a | Evaluate the model Execute | - Determine the success of the model | Rosie Mae Bradshaw – DS Manager |
| 6 | Build a machine learning model Construct | - Final model | Willow Jaffey – DS Lead |
| 6a | Communicate final insights with stakeholders Execute | - Report to all stakeholders | Willow Jaffey – DS Lead |

Milestone 1: 1-2 days

Milestone 2: 2-3 weeks

Milestone 3: 1 week

Milestone 4: 1 week

Milestone 5: 1-2 weeks