# Wase User Churn Prediction Project Proposal

## Overview:

Wase is developing a machine learning model to predict to monthly user churn. This will help identify users at high risk of leaving, understand why churn happens, and allow Wase to take proactive steps to improve user retention and business growth. The project includes data inspection, exploratory data analysis, hypothesis testing, model building, evaluation, and communication of insights to both technical and non-technical stakeholders.

| Milestone | Tasks | Deliverables/Reports | Relevant Stakeholder (Optional Activity) |
| --- | --- | --- | --- |
| 1 | Establish structure for project workflow (PACE) Plan | - Global-level project document | May Santner – Data Analysis Manager |
| 1a | Write a project proposal Plan |  | Sylvester Esperanza – Senior Project Manager |
| 2 | Compile summary information about the data Analyze | - Data files ready for EDA | Chidi Ga – Senior Data Analyst |
| 2a | Begin exploring the data Analyze |  |  |
| 3 | Data exploration and cleaning Plan and Analyze | - EDA report | Chidi Ga – Senior Data Analyst |
| 3a | Visualization building Analyze and Construct | - Tableau dashboard/visualizations | Sylvester Esperanza – Senior Project Manager |
| 4 | Compute descriptive statistics Analyze | - Analysis of testing results between two important variables |  |
| 4a | Conduct hypothesis testing Analyze and Construct |  | May Santner – Data Analysis Manager |
| 5 | Build a machine learning model Analyze and Construct |  |  |
| 5a | Evaluate the model Execute | - Determine the success of the model | Harriet Hadzic – Director of Data Analysis |
| 6 | Build a regression model Construct | - Final model |  |
| 6a | Communicate final insights with stakeholders Execute | - Report to all stakeholders | Harriet Hadzic – Director of Data Analysis |

Milestone 1: 1-2 days

Milestone 2: 2-3 weeks

Milestone 3: 1 week

Milestone 4: 1 week

Milestone 5: 1-2 weeks